Meeting4 (Where we are, where do we want to be after break)
(POV Jorge)
- I dont think Ill finish the database, html login, and node js integration by saturday. This means that I will have to work on it during break. Had it planned to elt everyone take a break during break but oh well.
- Gabe and Miguel need to talk about if we integrated the resources through the html code itself or if we are going to use a database and pull from there.
  - From their they will work on their own thing
- Need work on mouse detection on the map.
- Milestone 4 is feels like its based if we get the front end talking with the back end. I need to get the database working done in order to get milestone 4 finished.

We are still in track although the initial plan to take spring break off has been canceled. All of us are fine with it.
The biggest problem in my opinion is just getting our front end form end to work with our database through node js. Planning to go to office hours.