Meeting 5
- Node 4.0 (labs lookup)
- Talked about our current state of our project.
  - Our database is up and running. We are able to put a new user into the database and the log in is almost done.
    - We need to implement username on top right which will change the log in button.
  - HTML page needs a bit of a re amp.
    - Also the login and sign up pages need to be updated.
- Kyle is on the final stretch for the map. If it ends up working we will replace our current map that we have.
- Need to see if the current node version code is ok with node 4.0 since we will be running on kyles machine.
- Kevin will gather more resources just in case

Summary: In the end, everyone believes that we will be making the deadline of our project. We are a little bit behind on the sprints but I knew it was going to happen so I added a week when I was creating the sprint just in case.
Right now we just need to finish our current projects each of us are assigned to.